## Slide 1
Student Team Weekly Report – One Page Template
PROJECT/FEATURE
Medical Store Management System Project Selection & Team Planning.
WEEK TEAM/LEADER
11th August 2026
Week Leader: Sumit Bhamare
TEAM & MENTOR
Team: 2
Mentor: Mr. Mahesh Kandekar
WORK COMPLETED
CHALLENGES/RISKS
HELP NEEDED
INTEGRATION AND COLLABORATION
Discussed the overall workflow and module dependencies.
Assigned responsibilities among team members and established GitHub-based collaboration.
COMMON KPI EVIDENCES
Module allocation completed, requirements documented, and initial architecture/ER design prepared.
NEXT WEEK COMMITMENTS
Project lead for next week: Vedantika Mahadik
Begin module-wise development and research
MENTOR RESPONSE
Start with the module development.
Divided modules and responsibilities.
Finalized initial requirements and project scope.
Prepared the initial system architecture/ER design.
Understanding how the 8 modules will interact and ensuring clear responsibility among team members.
None as present